A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

1 – Very Easy
2 – Easy
3 – Moderate
5 – Difficult

Sprint 1 (Data Preparation & Model Setup)

Epic 1: Data Collection & Loading

Gathering Motor Dataset (USN1) – 2
Loading Dataset into System (USN2) – 1

Epic 2: Data Preprocessing

Handling Missing Values (USN3) – 3
Data Normalization (USN4) – 3
Removing Inconsistent Data (USN5) – 3

Epic 3: Feature Engineering

Feature Selection (USN6) – 3
Feature Scaling (USN7) – 2

Total Story Points in Sprint 1:

2 + 1 + 3 + 3 + 3 + 3 + 2 = 17

Sprint 2 (Model Development & Deployment)

Epic 4: Model Development

Training Regression Model (USN8) – 5
Model Evaluation (USN9) – 3
Model Optimization (USN10) – 3

Epic 5: Prediction & Alert System

Developing Prediction Logic (USN11) – 5
Implementing Alert Mechanism (USN12) – 3

Epic 6: Visualization & Dashboard

Displaying Predicted Temperature (USN13) – 2
Alert Notification Display (USN14) – 2

Total Story Points in Sprint 2:

5 + 3 + 3 + 5 + 3 + 2 + 2 = 23

Velocity Calculation

Total Story Points = 17 + 23 = 40
Number of Sprints = 2

Velocity = 40 / 2
Velocity = 20 Story Points per Sprint

The team’s velocity is 20 story points per sprint, indicating the team’s consistent progress and ability to complete planned tasks within each sprint cycle.