Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 10 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS77787 |
| Project Name | Electric Motor Temperature Prediction using Machine Learning |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | Collect motor sensor dataset in CSV format | 2 | High | Team |
| Sprint-1 | Data Loading | USN-2 | Load dataset into Python environment | 1 | High | Team |
| Sprint-1 | Data Preprocessing | USN-3 | Handle missing values and clean dataset | 3 | High | Team |
| Sprint-1 | Feature Engineering | USN-4 | Perform feature selection and scaling | 3 | Medium | Team |
| Sprint-1 | Model Training | USN-5 | Train regression model for temperature prediction | 5 | High | Team |
| Sprint-2 | Model Evaluation | USN-6 | Evaluate model performance using metrics | 3 | High | Team |
| Sprint-2 | Prediction System | USN-7 | Implement temperature prediction logic | 5 | High | Team |
| Sprint-2 | Alert Mechanism | USN-8 | Generate alert when threshold exceeded | 3 | High | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 14 | 7 Days | 01 February 2026 | 07 February 2026 | 14 | 07 February 2026 |
| Sprint-2 | 13 | 7 Days | 08 February 2026 | 14 February 2026 | 13 | 14 February 2026 |

Velocity:

Velocity = 27 / 2 = 14 Story Points per Sprint

The project was successfully completed on 19 February 2026 with all planned story points delivered within the scheduled sprints.